# Project Progress Review Form

Student: Michael Singh Date: 14/10/2019 – 20/10/2019

Present:

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Total time spent last week (hrs):17 hours Diary Viewed: Yes/No

Estimated time to spend next week (hrs): 20 - 30

|  |  |
| --- | --- |
| Activity | Outcome |
| Monday: 3 hours – website design | Final things on design before I show it to Alison |
| Tuesday: 3 hours – Django learning | Learning Django since I cant make website right now since Alison hasn’t approved a design yet |
| Wednesday: 4 hours – Django learning | Similar to Tuesday. Waiting for Alison to send feedback/approve a design so I just did django |
| Thursday: 2 hours – Adjustments for design | Alison responded and wanted some changes for design so I did that and sent it to her |
| Friday: 3 hours – Website preparations | After meeting with Alison, she said one of the designs was good but she wanted to get an opinion of a few more people going through with it. I started doing preparations to start making website by setting up my Django environment |
| Saturday: 2 hours – building website | Started to make pages for website. Still not much because preparation things are still a bit confusing to me. Still waiting on Alison’s final decision on which design to go for. |
| Sunday: None |  |

General Comments / Advice Given

Signed: …………………………………………..

(Project Supervisor)